ECHICHE

# Claude Prompt
Engineering Playbook

A staged build system for the founding engineer

Purpose Equip the engineer to build Echiche alongside Claude with clear product context, staged tasks, measurable acceptance criteria, security guardrails and repeatable review prompts.

Product context

Echiche — Think Further. A persistent AI thought partner that helps a founder frame consequential decisions, investigate evidence, challenge assumptions, save the decision rationale and revisit it as circumstances change.

Included in the companion repository package

Root-level CLAUDE.md project instructions

12 staged Claude engineering prompts

7 versioned application/runtime prompt templates

Founding Blueprint in Word and searchable Markdown

ADR template and starter repository

Prepared 15 October 2026  |  Version 1.0

# 1. How to use this prompt system

Do not ask Claude to “build all of Echiche” in one instruction. Use one staged prompt at a time, review the plan, implement a small vertical slice, run checks, inspect the diff, and only then move forward. The prompts are designed to make requirements and stopping conditions explicit.

Keep the repository open in Claude Code so it can inspect and edit the same codebase. The included CLAUDE.md gives persistent project rules. If using Claude in a browser instead, attach the PRD and relevant files and paste only the task prompt for that stage.

Start with Prompt 00 in plan-only mode. It audits the current starter and asks for a deliberate architecture choice. It should not edit files.

Have the human engineer approve architecture choices, schema changes, new paid providers and destructive actions. Claude should not make irreversible decisions silently.

Run one milestone at a time. Save changes through normal version control; never accept a large, unreviewed code dump just because Claude says it is complete.

Require actual command results. “Tests added” is not the same as “tests passed.” Ask for unverified items to be labelled as unverified.

The governing rule Use the founding blueprint as the acceptance contract. Claude can propose improvements, but it must not silently redefine the v1, invent requirements, or convert the concept note’s long-term vision into launch scope.

# 2. Echiche context Claude must preserve

Wedge: Deep Thought for Startup Strategy Continuity. One persistent project centred on an important founder decision.

User outcome: a clear decision brief with recommendation, criteria, assumptions, supporting evidence, counterevidence, alternatives, confidence, what would change the recommendation, next experiments, citations and proposed memory updates.

Continuity: memory is structured, sourced, visible and user-controlled—not a transcript dump. Changed beliefs are versioned rather than silently overwritten.

Trust: separate fact, inference, hypothesis, speculation and unknown. Cite only sources actually retrieved and checked. Explain uncertainty and limitations.

Human authority: Echiche can think, recommend and prepare. Consequential external execution requires explicit authorization.

Cost discipline: bounded steps, research calls, wall time and spend; add critics, stronger models and extra agents only when evaluation justifies the cost.

# 3. A key architecture decision: TypeScript and Python

The existing starter is a Next.js/TypeScript prototype. The engineer’s Python strength is important, but it is not by itself a reason to rewrite working code. Prompt 00 compares the realistic options before any migration.

| Option | What it means | Decision test |
| --- | --- | --- |
| A — Keep TypeScript initially | Keep UI and API in Next.js/TypeScript; add only what the first milestone requires. | Best if the current scaffold is sound and AI/data libraries do not yet require Python. |
| B — Split frontend and AI worker | Keep Next.js UI; run long reasoning/orchestration in a Python API/worker with explicit API contracts. | Best if Python materially accelerates AI workflows and a second service is operationally manageable. |
| C — Shift more to Python | Move more app responsibilities to Python. | Use only if migration simplicity and total operating cost clearly outweigh a rewrite. |

# 4. Staged build order

The ZIP includes full copy-and-paste prompts for each row. Follow this order unless an approved ADR changes it.

| Stage / prompt file | Objective | Exit evidence |
| --- | --- | --- |
| 00 — Repository audit and architecture | Understand what already works; choose TS/Python boundaries deliberately. | Current-state inventory, ranked risks, architecture recommendation and human-approved ADR. |
| 01 — Stabilize foundation | Make local setup, checks and CI reproducible. | Clean setup instructions; tests, lint, type checks and build results. |
| 02 — Auth, tenancy and data security | Protect confidential project data from the start. | Unauthenticated and cross-user denial tests; reviewed migrations and server-side ownership checks. |
| 03 — Durable run orchestration | Make long jobs observable, resumable and budgeted. | State machine, checkpoints, retries, cancellation, idempotency and failure tests. |
| 04 — Provider adapter and prompt registry | Connect a real model behind an interface and version prompts. | Schema-validated output, bounded errors/retries, safe usage metadata and provider smoke test. |
| 05 — Research and verification | Keep claims tied to real source records. | Citation-support tests, no-results behavior, source provenance and injection fixtures. |
| 06 — Memory and decision journal | Preserve user-approved reasoning across sessions. | Provenance, approval, edit/version/delete/export and retrieval-isolation tests. |
| 07 — Evaluation and adaptive compute | Measure decision quality and cost before optimizing. | Versioned benchmark, simple router, baseline comparison and release thresholds. |
| 08 — Security and failure review | Exercise adversarial and failure paths. | Findings ranked, regressions tests, unresolved launch blockers documented. |
| 09 — Release readiness review | Decide if a small invited pilot is defensible. | Go/no-go report mapping every requirement to evidence. |

# 5. First session: copy this into Claude

Start Claude Code at the repository root, confirm CLAUDE.md is loaded, and paste the following. The full Prompt 00 lives at `docs/claude-prompts/00-repository-audit-and-architecture.md`.

Read CLAUDE.md and docs/product/Founding_Blueprint_PRD_Engineering_Handoff.md. Inspect README, implementation status, source, tests, migrations and configuration. Run Prompt 00 as a plan-only audit. Do not edit files, install dependencies, run remote migrations or call paid services. Compare keeping Next.js/TypeScript with a Python reasoning worker, considering current code, maintenance, deployment, testing and the engineer's Python strength. Return the current-state inventory, ranked risks, architecture recommendation, milestone plan and proposed ADRs. Stop and wait for human approval.

Do not skip this checkpoint The first response from Claude should be a repository audit and architecture proposal, not a rewritten codebase. The human engineer should approve the architecture before moving to Prompt 01.

# 6. Prompt engineering inside the Echiche product

There are two distinct uses of prompts: prompts that direct Claude while writing the code, and prompts that Echiche will send to the model at runtime. The kit deliberately separates them. Runtime prompts belong under `prompts/runtime/` and should be treated as versioned product assets.

| Runtime prompt | Responsibility | Key safety / quality rule |
| --- | --- | --- |
| decision-framing.v1 | Frame the question, options, criteria, constraints, assumptions and unknowns. | Ask clarifying questions only when missing information materially affects the analysis. |
| research-planner.v1 | Choose evidence-seeking questions within a set budget. | Plans research; does not pretend to have executed searches. |
| claim-extractor.v1 | Extract claims from supplied source records. | Every claim links to existing source IDs; no invented citations. |
| critic.v1 | Find material weak assumptions, counterevidence and omissions. | Does not manufacture disagreement or assume debate improves quality. |
| verifier.v1 | Check schema and source support against supplied material. | Never marks unsupported claims as verified. |
| decision-brief-synthesis.v1 | Produce the user-facing decision brief. | Uses the critique and verification report; communicates uncertainty. |
| memory-proposal.v1 | Suggest durable, traceable memory candidates. | Proposes only; user approval controls persistence. |

# 7. Runtime prompt rules

Keep trusted instructions separate from untrusted user context, memories, files, search results and source excerpts. Mark these boundaries explicitly.

Require structured outputs and validate with application schemas. A prompt asking for valid JSON is not a substitute for runtime validation.

Use exact stored source IDs and citations that the application provides. The model must not invent URLs, source names, quotes or tool results.

Store prompt version, model/provider identifier, latency and usage/cost metadata when available. Do not store raw hidden chain-of-thought.

All external tool execution, authorization, budget checks and memory writes are deterministic application policies—not decisions delegated to prompt text.

Test prompt versions with synthetic examples, including contradictory evidence, no sources, stale sources, adversarial instructions, output-schema errors and changed memories.

# 8. Definition of done for every Claude task

The work maps to a named PRD requirement or a human-approved decision.

The diff is focused; no unrelated rewrite or dependency spree.

Tests cover success and relevant failure/abuse paths.

Lint, type checks, tests and build were run where available; exact failures are disclosed.

Security, privacy, budget, retry/idempotency and deletion implications were considered where relevant.

Migrations, environment templates, docs and deployment steps are updated.

The final report states what is implemented, what is verified, what is not verified and what should happen next.

Golden rule Claude’s confidence is not evidence. Request files, tests, command output, citations and explicit limitations. A sophisticated-looking answer does not prove the code is secure or production-ready.

# 9. Common prompt mistakes to avoid

| Avoid | Use instead |
| --- | --- |
| “Build all of Echiche with best practices.” | Name one stage, scope, constraints and observable acceptance criteria. |
| “Use Python because the engineer likes Python.” | Compare architecture choices and record an ADR before conversion. |
| “Make it production-ready.” | Provide a release checklist covering auth, isolation, reliability, privacy, budget, monitoring, evaluation and backups. |
| “Make the model think deeply and show all reasoning.” | Request concise evidence-linked rationales, assumptions, counterevidence and what could change the recommendation; do not expose hidden chain-of-thought. |
| “Add agents/debate/vector DB because this is an advanced AI product.” | Add a mechanism only when there is a measured failure or an evaluation-backed improvement. |
| “Fix the tests until green.” | Diagnose root cause, preserve meaningful assertions and add a regression test. |
| “We have citations, so research is verified.” | Check that each source exists and supports the cited claim with the right qualifiers. |

# 10. Official Claude guidance for the engineer

The prompt pack uses current Anthropic guidance in three practical ways: be explicit and direct, separate context/instructions/input with clear structure, and keep durable project instructions in a version-controlled CLAUDE.md rather than repeating them in every chat. Verify model-specific recommendations against the exact model used by the team.

Claude prompting best practices

Claude Code project memory / CLAUDE.md

Claude Code common workflows

Claude Code settings and permissions

# 11. Handoff checklist for the engineer

Open the repository and confirm the root CLAUDE.md is loaded (Claude Code supports `/context` to inspect context).

Use Prompt 00 and make the language/service-boundary decision explicit with an ADR.

Add or preserve the founding blueprint in searchable Markdown so Claude can use the requirements directly.

Follow the staged prompts in order; do not jump to model orchestration before authentication and run durability are designed.

Maintain an evaluation dataset from the beginning; prompt changes should have measurable regression checks.

Keep separate development, staging and production credentials; use synthetic data until isolation and deletion behavior are verified.

Recommended first engineering milestone Complete the repository audit, agree the TypeScript/Python boundary, identify top P0 blockers, and leave the code unchanged until that plan is approved. This is the lowest-cost way to avoid building the wrong foundation.